1. **Final Software Development Project**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Group 12** | | **Project Title**  **School Management Online** | | **Date of Preparation** | | **Activity Plan Prepared by**  **Dang Thai Son** |
| **No** | **Task Title** | | **Planned Start Date** | **Planned Completed Date** | **Teammate Names** | **Status** |
| 1 | Design Database | | Mar 27, 2023 | June 10, 2023 | **Dang Thai Son** | Done |
| 2 | Login and Forgot Password | | Done |
| 3 | List of students inside a class | | Done |
| 4 | Manage scores in Teacher rule | | Done |
| 5 | Manage scores in Principal rule | | Done |
| 6 | Student Information in Admin rule | | Done |
| 7 | Home Window | | **Le Nguyen Hoang Lam** | Done |
| 8 | Teacher information | | Done |
| 9 | Student information in Teacher rule | | Done |
| 10 | Information of user | | Done |
| 11 | Watch score of users in Student rule | | Done |
| 12 | Class information in Admin rule | | **Truong Anh Khoa** | Done |
| 13 | Achievement of students in Teacher rule | | Done |
| 14 | Subject Report | | Done |
| 15 | Semester Report | | Done |
| 16 | Sample data for demo | | Done |
| 17 | Design UI and Progress bar task | | Done |
| 18 | Manage rules in school | | **Doan Le Tuan Thanh** | Done |
| 19 | Manage subject in school | | Done |
| 20 | Student information in Admin rule | | Done |
| 21 | Teaching Assignment | | Done |
| 22 | Export score to Excell file | | Done |

1. **Seminar**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Group 12** | | **Project Title**  **V-Model & Chapter 12** | | **Date of Preparation** | | **Activity Plan Prepared by**  **Dang Thai Son** |
| **No** | **Task Title** | | **Planned Start Date** | **Planned Completed Date** | **Teammate Names** | **Status** |
| 1 | Introduction and objective of Dependability and security specification | | April 02, 2023 | April 12, 2023 | **Doan Le Tuan Thanh** | Done |
| 2 | Risk-driven requirements specification | | Done |
| 3 | Safety specification | | **Le Nguyen Hoang Lam** | Done |
| 4 | Reliability specification | | Done |
| 5 | Security specifition | | **Dang Thai Son** | Done |
| 6 | Formal specification | | Done |
| 7 | V-Model | | **Truong Anh Khoa** | Done |
| 8 | Slideshow | | Done |

1. **Assignment and Final report**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Group 12** | | **Project Title**  **School Management Online** | | **Date of Preparation** | | **Activity Plan Prepared by**  **Dang Thai Son** |
| **No** | **Task Title** | | **Planned Start Date** | **Planned Completed Date** | **Teammate Names** | **Status** |
| 1 | Vision and Scope | | April 02, 2023 | April 12, 2023 | **Doan Le Tuan Thanh** | Done |
| 2 | Use case & specification | | Done |
| 3 | Logic diagram 3 (assignment) | | Done |
| 4 | ERD & Class 3-4 (assignment) | | Done |
| 5 | Data logic 1-2-3 (assignment) | | Done |
| 6 | Test case | | Done |
| 7 | Detailed Document – Class Design 1-2-3 | | Done |
| 8 | Design data (logic diagram) sell train ticket (Assignment) | | Done |
| 9 | DFD Train Schedule (Assignment) | | Done |
| 10 | Logic diagram – Kindergarten (Assignment) | | Done |
| 11 | Business rule | | April 02, 2023 | April 12, 2023 | **Le Nguyen Hoang Lam** | Done |
| 12 | DFD | | Done |
| 13 | FDD | | Done |
| 14 | State diagram | | Done |
| 15 | Design architecture model | | Done |
| 16 | Data logic 6 – 7 (Assignment) | | Done |
| 17 | Test case | | Done |
| 18 | Detailed Document – Class Design 4-5-6-7 | | Done |
| 19 | List of requirements | | April 02, 2023 | April 12, 2023 | **Truong Anh Khoa** | Done |
| 20 | Sequence Diagram | | Done |
| 21 | Data sequence + Logic diagram 1 (Assignment) | | Done |
| 22 | ERD + Class 1-2 (Assignment) | | Done |
| 23 | Data Logic 4-5 (Assignment) | | Done |
| 24 | Test case | | Done |
| 25 | Screen Design | | Done |
| 26 | Figma Design | | Done |
| 27 | Evaluation | | April 02, 2023 | April 12, 2023 | **Dang Thai Son** | Done |
| 28 | ERD Diagram | | Done |
| 29 | Activity Diagram | | Done |
| 30 | Class Diagram | | Done |
| 31 | ERD + Class 5-6 (Assignment) | | Done |
| 32 | Logic Diagram 2 (Assignment) | | Done |
| 33 | Data logic – UI mid tern (Assignment) | | Done |
| 34 | Detailed Document – Data design | | Done |
| 35 | Lunch Screen (Assignment) | | Done |